## Slide 1: UrbanClap Expert Services, Anytime, Anywhere
Tariq Shaikh – A28
Muhammed Pehlari – A46
Faiz Saiyed – A55
Jawwad Shaikh – A60

## Slide 2: Introduction
UrbanClap connects customers with service professionals.
Offers services like beauty, cleaning, and repairs.
Redefining home services with tech and trust.
2

## Slide 3
Project Background
Existing system is partly manual.
Problems: No feedback, no service history, no provider verification.
Rising demand for reliable home services.
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 4: Project Objectives
4
- Verify providers for safety.
- Enable feedback & ratings.
- Track service history.
- Build platform reputation.

## Slide 5
Project Scope
In Scope:
- Service provider verification
- Booking, feedback, history tracking
- Admin, customer, and provider interfaces
Out of Scope:
- International expansion
- Physical service logistics
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 6: Project Timeline
6

## Slide 7: Project Deliverables
7
- Service booking website
- Admin dashboard
- Verified provider profiles
- Feedback & history system
- Complete documentation
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 8: Project Methodology
8
Agile with sprints
Tools: Django, Tailwind CSS, Flowbite
Daily stand-ups, sprint reviews
Docs via Word, Excel, SmartSheet
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 9: Project Team
Tariq Shaikh: Frontend & UI
Muhammed Pehlari: Documentation & Data
Faiz Saiyed: Documentation & Tables, Diagrams
Jawwad Shaikh: Backend & UI
9
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 10: Project Risks & Mitigation
10
Internet dependence: Consider offline fallback
Non-tech users: Intuitive UI
Scalability: Cloud infrastructure
Third-party failures: Redundancies
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 11: Project Status
11
UrbanClap - Expert Services, Anytime, Anywhere
Core website: Complete
Admin & user interfaces: Done
Provider portal: In Progress
Remaining: Testing & enhancements

## Slide 12: Next Steps
12
UrbanClap - Expert Services, Anytime, Anywhere
Complete modules by Apr 10
Final testing & deployment
Post-launch monitoring
Mobile app development

## Slide 13: Conclusion
UrbanClap improves trust, transparency, and tech.
Solves existing issues with feedback and verification.
Agile development ensured effective delivery.
13
UrbanClap - Expert Services, Anytime, Anywhere

## Slide 14: Thank you
Tariq Shaikh
Muhammed Pehlari
Faiz Saiyed
Jawwad Shaikh